# PROJECT SCHEDULE AND MILESTONES

Project Name: Skyline Heights @ Bangsar

Project No.: UH-MB-2026-002

Date: 1st June 2026

## 1. PROJECT OVERVIEW

This document outlines the key milestones and overall schedule for the “Skyline Heights @ Bangsar” project. The project involves the construction of a 30-story luxury condominium with 180 units, including a multi-level basement carpark and rooftop facilities. The project is managed by MegaBuild Solutions Sdn. Bhd. for UrbanScape Holdings Bhd.

- Commencement Date: 2026-06-01

- Scheduled Completion Date: 2029-05-31

- Total Duration: 36 Months

## 2. KEY MILESTONES

The following table details the critical milestones for the project, including their baseline scheduled dates. These milestones are crucial for tracking project progress and will be monitored by the Buildora AI system.

| Milestone ID | Milestone Description | Scheduled Date (Baseline) | Status for Testing |
| --- | --- | --- | --- |
| M-01 | Basement Excavation & Piling Completion | 2026-10-31 | On Track |
| M-02 | Superstructure (Level 15) Completion | 2027-12-31 | Significantly Delayed (Actual: 2028-01-15) |
| M-03 | Building Enclosure & Facade Completion | 2028-09-30 | On Track |
| M-04 | Internal Finishes & M&E Testing & Commissioning | 2029-03-31 | On Track |
| M-05 | CCC Application & Vacant Possession | 2029-05-31 | On Track |

Note for Testing: Milestone M-02 is intentionally set to be significantly delayed (15 days past baseline) to simulate a scenario where Agent B (Schedule Monitor) should detect a delay and trigger an alert.

## 3. PAYMENT SCHEDULE

The payment schedule below outlines the planned disbursement of funds based on project progress. These payment dates and amounts are critical for financial monitoring and will be used to detect potential cost variances by the Buildora AI system.

| Payment No. | Description | Percentage of Contract Sum | Amount (RM) | Due Date |
| --- | --- | --- | --- | --- |
| P-01 | Mobilization | 5% | 6,000,000.00 | 2026-06-15 |
| P-02 | Basement Works Completion | 15% | 18,000,000.00 | 2026-11-15 |
| P-03 | Superstructure Completion | 30% | 36,000,000.00 | 2028-01-15 |
| P-04 | Building Enclosure Completion | 25% | 30,000,000.00 | 2028-10-15 |
| P-05 | Internal Finishes & M&E First Fix | 20% | 24,000,000.00 | 2029-04-15 |
| P-06 | Final Payment (Retention Release) | 5% | 6,000,000.00 | 2029-06-30 |

## 4. PROJECT TEAM

- Project Manager (Contractor): En. Razali Bin Kassim

- Head of Developments (Client): Ms. Lim Mei Ling

- Safety & Health Officer: Pn. Ainul Mardhiah Binti Abdullah

## 5. DOCUMENT CONTROL

| Field | Detail |
| --- | --- |
| Document Version | 1.0 |
| Prepared By | Manus AI |
| Date Prepared | 2026-04-25 |
| Last Revised | 2026-04-25 |