BUILDORA

AI-Powered Construction Workflow Automation

Product Requirements Document  ·  Version 2.0  ·  Council-Revised

| Project | Buildora |
| --- | --- |
| Hackathon | UM Hackathon 2026 — Domain 1: AI Agentic Workflow Automation |
| Team | Aliasya (PM) · Azim · Farah · Harry · Khair · Chip |
| Version | 2.0 — Council-revised |
| Date | April 2026 |
| AI Model | GLM via Z.AI API (required by competition) |
| Demo Format | Live web app + slide deck + pre-recorded fallback video |
| Build Window | 14 days full-team |

JUDGING RUBRIC — SCORE ALLOCATION

| 30% Product Thinking & Problem Design | 25% Engineering Execution & Code Quality | 20% Technical Architecture | 10% QA & Test Planning | 15% Pitch & Demo |
| --- | --- | --- | --- | --- |

# 0. Pre-Build Gates (Complete Before Day 1)

These three actions are mandatory prerequisites. No code is written until all three are green. This section was added directly from the LLM Council verdict — it addresses the fatal pattern from V-Hack USM 2026 (MeshGuard) where the brief was missed and tests were never written.

Gate 0A — Brief Deliverable Match (Do Today)

Read the UMHackathon 2026 Domain 1 brief aloud as a team. Map every explicit deliverable to a demo moment. The table below is the completed mapping:

| Domain 1 Deliverable | How Buildora Satisfies It | Specific Evidence in Demo | Status |
| --- | --- | --- | --- |
| Build AI-powered systems using GLM | All 4 agents call GLM via Z.AI API exclusively | Agent A–D use GLM for extraction, reasoning, compliance, and report generation | ✓ |
| Transform manual workflows into intelligent automated processes | Demo shows: upload doc → agents act → output generated with zero manual input | Full pipeline from raw PDF to structured report with no human in the loop | ✓ |
| Agentic workflow — multi-step, stateful decision-making | LangGraph graph with Redis state shared across agents; decisions cascade between agents | Agent B reads Agent A state; Agent C reads A+B state; Agent D aggregates all | ✓ |
| Address real-world fragmented / inefficient workflows | Pain point table with DOSM/CIDB citations; RM 5.75B–9.5B waste figure | Malaysian construction sector — WhatsApp/Excel PM workflow as baseline | ✓ |
| Demonstrate working prototype in submission | 5-minute live demo with pre-recorded fallback; Docker one-command setup | Demo script hardened; fallback video recorded by Day 13 | ✓ |

Rule: if any deliverable has no demo moment, restructure scope before any coding starts. No reinterpretations of the brief are permitted.

Gate 0B — GLM Validation Spike (Day 0, before architecture is locked)

- Load 3 real Malaysian construction PDFs (contract, site plan, permit form)

- Call GLM via Z.AI API with a structured extraction prompt

- Measure: field extraction accuracy (target ≥70%) and latency per call (target <6s)

- If accuracy <70%: refine prompt engineering and retest before proceeding

- If latency >6s: pre-caching strategy for demo is MANDATORY (not optional)

- If GLM cannot handle BM-language documents at all: escalate to team — architecture review required

Owner: Aliasya + Chip. Decision logged in project README before Phase 1 begins.

Gate 0C — LangGraph State Handoff Spike (End of Day 1)

- Demonstrate Agent A writing a structured JSON payload to Redis state store

- Demonstrate Agent B reading that same payload and making a decision based on it

- This integration test (test_state_handoff.py) must be passing by end of Day 1

- If LangGraph fails this test by Day 1: fall back to sequential pipeline with explicit state dict. Decision made by Aliasya (PM). Non-negotiable gate.

Owner: Aliasya. Fallback decision authority: Aliasya (PM).

# 1. Executive Summary

Problem in one sentence: Malaysian construction projects bleed RM 5.75B–9.5B annually due to manual schedule tracking, uncoordinated permit submissions, and reactive quality management — all solvable with a stateful AI agent pipeline that reads messy documents, remembers project state, and acts without a human in the loop.

Buildora is a four-agent AI orchestration system that automates the two biggest manual bottlenecks in Malaysian construction: project workflow coordination and government permit compliance. Built on GLM (Z.AI), it ingests unstructured construction documents, tracks project health statefu lly across agents, auto-completes CIDB permit applications, and generates actionable reports — without a human in the loop for routine tasks.

The combined GDP uplift potential of digitalising this sector is estimated at RM 4.1B–8.0B/yr. Buildora targets the most immediately addressable slice: per-project waste from delays, permit resubmissions, and rework — at every construction site in Malaysia.

# 2. Problem Statement

## 2.1 Real-World Pain

Data sourced from DOSM, CIDB Construction 4.0 benchmarks, r/malaysia community forums, and contractor WhatsApp group research.

| Pain Point | Current State | Quantified Cost | Agent |
| --- | --- | --- | --- |
| Schedule delays | PMs track milestones in WhatsApp/Excel | 74% of projects delayed; avg 42% beyond schedule | Agent B |
| Cost overruns | No real-time variance flagging | 5–10% of contract value lost per project | Agent B |
| Permit resubmissions | Forms filled manually, wrong fields, missing docs | 60–70% resubmission rate; 2–6 week avg delay | Agent C |
| Rework from defects | Inspection sheets on paper or WhatsApp photos | 15–25% of project cost in rework | Agent A→B |
| PM admin overhead | Emails, spreadsheets, manual report compilation | ~40% of PM time non-productive | Agent D |
| Subcontractor disputes | Payment tracking in Excel; verbal agreements | 30–40 day payment delays; project stalls | Agent B |

## 2.2 Why Current Tools Fail

- Generic PM tools (Trello, Asana) have no construction-domain knowledge and no document parsing

- CIDB's e-PERMIT system requires manual form completion with no validation feedback

- No tool connects schedule tracking, permit status, and quality inspection in one stateful pipeline

- Malaysian-specific constraints (BM forms, CIDB codes, local authority variance) not handled by international software

# 3. Solution Overview

## 3.1 Core Architecture Principle

The real product is a single source of truth for construction project state, with AI filling it in automatically. The four agents are the mechanism — the state store is the product. This framing drives prioritisation: Agent A (ingestion + state creation) is the foundation everything else depends on. Agents B, C, D are value-adding layers on top.

Architecture: Orchestrator → 4 Specialised Agents → Shared Redis State Store → Structured Outputs

## 3.2 Agent Definitions

|  | Agent | Role | Key Libraries | Logic & Failure Modes |
| --- | --- | --- | --- | --- |
| A | Document Ingestion | PDF/DOCX/image → structured JSON state | pdfplumber, PyMuPDF, Tesseract OCR | GLM extracts 15+ fields; OCR fallback for scanned docs; unrecognised docs flagged |
| B | Schedule & Cost Monitor | Stateful delay/overrun detection → alerts | Redis state, LangGraph checkpointer | If delay >3 days → draft WhatsApp/Telegram nudge; if cost variance >8% → escalate to report queue; builds health score over time |
| C | Permit Compliance | CIDB checklist validation + auto-fill (conditional) | CIDB JSON knowledge base, ReportLab | Cross-references project state vs CIDB BISQ checklist; returns compliance score + gap list; pre-fills permit form fields. GO/NO-GO GATE: Day 9. |
| D | Report Generator | PDF project report + XLSX cost tracker | ReportLab, openpyxl | Aggregates A+B+C outputs; branded PDF in <10s; XLSX cost tracker; supports BM and English output |

Agent C — Day 9 Go/No-Go Gate: Agent C ships in the demo if and only if the CIDB checklist is verified by a construction professional AND the compliance scoring logic is confirmed accurate by Day 9. Decision authority: Aliasya (PM). If gate fails, Agent C is cut cleanly — the demo runs as a 3-agent system and no mention is made of permit compliance.

# 4. Technical Architecture

## 4.1 Tech Stack

| Layer | Technology | Rationale / Notes |
| --- | --- | --- |
| LLM / AI | GLM via Z.AI API | Required by competition; BM + English + Chinese support |
| Agent Orchestration | LangGraph (Python) | Native stateful multi-agent graphs; Redis checkpointer support. SPIKE REQUIRED Day 0–1. |
| Backend API | FastAPI (Python 3.11+) | Async, fast, auto-docs; integrates cleanly with LangGraph |
| Frontend | React + Vite + Tailwind CSS | Team has web experience; fast to build; polished for demo |
| PDF Parsing | pdfplumber + PyMuPDF | pdfplumber for text-heavy docs; PyMuPDF for mixed/scanned |
| OCR Fallback | Tesseract via pytesseract | Scanned drawings and WhatsApp photo docs; BM language pack |
| Document Output | ReportLab (PDF) + openpyxl | Programmatic; no LibreOffice dependency; demo-stable |
| State Store | Redis + RedisJSON | Fast in-memory stateful store; LangGraph checkpointer support |
| Database | PostgreSQL + SQLAlchemy | Project records, audit logs, user data |
| File Storage | MinIO (self-hosted S3) | Uploaded PDFs/images; presigned URL delivery to frontend |
| WhatsApp/Alerts | Telegram Bot API (primary) | Zero approval delay; WhatsApp Business API as V2 if approved |
| Containerisation | Docker + Docker Compose | One-command demo setup; no environment mismatch on demo day |
| Hosting (demo) | Railway / Render free tier + keep-warm cron | Public URL for judges; auto-deploy from GitHub |
| Testing | pytest + pytest-asyncio | Unit tests for all core agent functions — mandatory from Day 1 |

## 4.2 Data Flow — Permit Compliance (Most Complex Agent Path)

This is the flow most likely to impress technical judges. Walk through it in the agent trace panel during the demo.

- 1. User uploads contract PDF + site plan → Agent A parses and stores 20+ fields to Redis

- 2. User clicks Prepare Permit Package → Orchestrator invokes Agent C

- 3. Agent C reads project state + loads CIDB checklist JSON knowledge base

- 4. GLM called with structured prompt: project data + checklist + instruction to identify gaps

- 5. Agent C returns: compliance score, list of missing items, pre-filled form JSON

- 6. Agent D converts form JSON → ReportLab PDF permit package

- 7. Frontend shows compliance score + downloadable package

- 8. If score <80% → Agent B drafts Telegram message to project coordinator listing missing items

# 5. Functional Requirements

## 5.1 Must-Have (MVP — Week 1 target)

| Feature | Acceptance Criterion | Priority |
| --- | --- | --- |
| Document upload (PDF/DOCX/image) | Agent A extracts ≥10 fields with ≥80% accuracy on test docs | P0 |
| Project state persistence | State survives server restart (Redis persistence enabled) | P0 |
| Milestone tracking form | PM submits update; system flags delay vs baseline | P0 |
| PDF report generation | Produces valid, readable PDF in <10s | P0 |
| Multi-agent orchestration visible in UI | Live agent reasoning panel shows which agent is active (DEMO HOOK) | P0 |
| Permit compliance check | Returns CIDB checklist with pass/fail — CONDITIONAL on Day 9 gate | P0* |
| Telegram notification (outbound) | Sends formatted alert to configured number within 10s | P1 |
| XLSX cost tracker output | Valid Excel file with project financials | P1 |
| BM / English toggle on reports | GLM handles BM output for permit form fields | P1 |

## 5.2 Should-Have (Week 2 polish)

- Multi-project dashboard (list view + per-project detail)

- Drag-and-drop document upload with progress indicator

- Permit resubmission diff viewer (what changed vs previous submission)

- Demo mode with pre-loaded Malaysian construction project data

## 5.3 Out of Scope

- Mobile app (web responsive is sufficient for judges)

- Real CIDB API integration (mock the CIDB submission endpoint — acknowledge this explicitly in Q&A)

- Payment processing for subcontractors

- Live IoT sensor data ingestion

# 6. Rubric Alignment Strategy

Every feature in the PRD is built to score on at least one judging dimension. This table maps the rubric to specific implementation decisions.

| Rubric Dimension | % | Strategy | How Buildora Scores Here | Demo Evidence |
| --- | --- | --- | --- | --- |
| Product Thinking & Problem Design | 30% | Highest weight — own this | Pain table with DOSM/CIDB citations; RM 5.75B–9.5B waste figure; Malaysian-specific framing; real contractor WhatsApp workflow as baseline; GDP multiplier story | Demo hook at 0:00; impact close at 4:10; every agent mapped to a specific pain point |
| Engineering Execution & Code Quality | 25% | Critical — MeshGuard lesson | pytest from Day 1; all core functions unit-tested; no broken repo references; conventional commits; Docker one-command setup; no dead files or empty dirs | README opens with 1-line description + demo link; npm run dev / docker compose up just works |
| Technical Architecture | 20% | Play to your strengths | LangGraph stateful multi-agent graph; Redis shared state; GLM-first architecture; 4 specialised agents with clear interfaces; architecture diagram in README | Agent reasoning trace panel in UI shows the graph in action — makes architecture visible |
| QA & Test Planning | 10% | Free points — do not skip | 9 test files covering unit + integration + E2E; pytest configured in pyproject.toml; test coverage targets documented; failure modes handled in code | Judges clone repo — npm test / pytest must pass immediately |
| Pitch & Demo | 15% | Your proven strength | 5-beat demo script; pre-cached GLM responses; pre-recorded fallback video; phone on stage for live notification; 5+ rehearsals; 1080p projector tested | Demo runs in exactly 4:40 — leaves 20 seconds buffer; Q&A answers prepared for all 6 production gap questions |

# 7. Risk Register & Mitigations

| Risk | Sev. | Impact | Mitigation | Owner |
| --- | --- | --- | --- | --- |
| GLM API latency >6s per call | High | Live demo stalls — 4 agents × 6s = 24s+ spinner | Pre-cache GLM responses for demo scenario on Day 12. Implement async streaming. Mandatory: demo must use cached responses only. | Chip |
| GLM extraction accuracy <70% on BM PDFs | High | Agent A fails; entire pipeline breaks | Day 0 spike: test GLM against 3 real Malaysian construction PDFs before architecture is locked. If accuracy <70%, adjust prompt engineering before any build begins. | Aliasya |
| LangGraph state handoff bugs | High | Agent B does not see Agent A data; stale state | Mandatory Day 2 gate: Agent A → Agent B state handoff must be demonstrated working before Phase 2 begins. If LangGraph fails by Day 2, fall back to sequential pipeline with explicit state dict. | Aliasya |
| CIDB knowledge base incomplete or wrong | High | Agent C compliance check is factually wrong; construction judge destroys it | Manually digitise CIDB BISQ form fields before Day 7. Have a construction professional review the checklist. Day 9 go/no-go: if checklist accuracy unconfirmed, cut Agent C from demo cleanly. | Harry |
| Zero unit tests (MeshGuard repeat error) | High | Technical judges clone the repo and find no tests — immediate credibility loss | pytest configured by Day 1. Test coverage targets: Agent A extraction ≥80% field accuracy, Agent B delay logic, Agent C compliance scoring. npm test / pytest must pass before any PR merges. | All |
| Demo environment cold start 30s+ | Medium | First judge demo request times out | Keep-warm cron job pings server every 4 minutes. Alternatively: run demo from local Docker + ngrok public URL. | Chip |
| WhatsApp Business API approval delay | Medium | WhatsApp notification not ready for demo | Use Telegram Bot API as primary (zero approval, identical UX). WhatsApp is V2 post-hackathon. | Harry |
| MinIO/Redis data loss between restarts | Low | Uploaded files or project state lost mid-demo | Named Docker volumes only. Demo-data seed script reloads test project in <60s. | Khair |
| ReportLab PDF output unprofessional | Medium | Judge impression of output quality drops | 0.5 days for PDF template design. PETRONAS colour scheme + logo. Test on projector before demo day. | Farah |

# 8. Production Gap — Prepared Judge Responses

This section was added directly from the LLM Council blind spot analysis. Technical judges will ask "what happens in production?" — the team must have prepared, honest answers for all six questions below. Practice these in Q&A rehearsal on Day 13.

| Judge Question | Prepared Answer |
| --- | --- |
| What happens when it fails in production? | Agent pipeline has a graceful degradation mode: if GLM call fails after 3 retries, the system flags the document for manual review and continues with partial state. Demo fallback: pre-cached responses activate automatically. |
| How does Agent C connect to the real CIDB system? | V1 (hackathon): CIDB knowledge base is a hand-crafted JSON of BISQ form requirements, manually verified against the published CIDB form. V2 (post-hackathon): CIDB e-PERMIT API integration once available. This is explicitly acknowledged in the README. |
| What happens with WhatsApp in production? | Demo uses Telegram Bot API (zero approval friction, identical UX). WhatsApp Business Cloud API integration is V2 — application submitted Day 1, pending Meta approval. Functionally equivalent for the demo. |
| How accurate is the permit compliance check? | Accuracy is bounded by the CIDB knowledge base, which is manually digitised and reviewed. Compliance check is advisory — it surfaces gaps, it does not legally certify submissions. This is stated in the UI. |
| How does it handle real Malaysian construction documents — poor quality scans? | Agent A has a 3-stage fallback: pdfplumber (text PDF) → PyMuPDF (mixed) → Tesseract OCR with BM language pack (scanned). Images are pre-processed with OpenCV contrast enhancement. Low-confidence extractions are flagged for human review. |
| Can small contractors actually use this? | V1 targets G7 contractors (government registered) who already submit CIDB documentation. User research from WhatsApp group interviews confirms this segment is the highest-frequency permit submitter. A single PM can onboard a project in <10 minutes. |

# 9. Test Plan & Coverage Targets

Unit tests are a mandatory requirement from Day 1. MeshGuard at V-Hack USM 2026 failed partly because technical judges found zero test coverage. pytest must be configured in pyproject.toml and all tests must pass before any pull request is merged. Target: all 9 test files green before Phase 5 begins.

| Test File | Component | Type | Assertion | Due | Owner |
| --- | --- | --- | --- | --- | --- |
| test_extract_fields.py | Agent A | Unit | PDF extraction returns ≥10 correct fields on 3 sample docs | Day 3 | Aliasya |
| test_extract_ocr.py | Agent A | Unit | Scanned PDF triggers OCR fallback; still extracts ≥5 fields | Day 4 | Aliasya |
| test_delay_logic.py | Agent B | Unit | Delay >3 days triggers escalation flag; delay ≤3 days does not | Day 5 | Khair |
| test_cost_variance.py | Agent B | Unit | Cost variance >8% triggers report queue; <8% does not | Day 6 | Khair |
| test_compliance_check.py | Agent C | Unit | Complete submission returns score ≥80%; incomplete returns gap list | Day 8 | Chip |
| test_state_handoff.py | Agent A→B | Integration | Agent B reads Agent A state after upload; no stale data | Day 2 | Aliasya |
| test_pipeline_e2e.py | All agents | E2E | Upload PDF → A extracts → B monitors → D generates PDF in <15s | Day 11 | All |
| test_report_output.py | Agent D | Unit | PDF is valid and non-empty; XLSX has correct sheet structure | Day 10 | Farah |
| test_glm_response_parse.py | GLM wrapper | Unit | Malformed GLM JSON triggers retry; valid JSON is stored correctly | Day 1 | Chip |

- Test runner: pytest + pytest-asyncio configured in pyproject.toml

- CI: GitHub Actions runs pytest on every push to main — no merge without green tests

- Repo hygiene: no broken file references, no dead directories, no secrets in commits

- "git clone → docker compose up → pytest" must work on a fresh machine with no extra steps

# 10. Implementation Timeline (14 Days)

Team split: Aliasya (PM + Agent orchestration) · Chip (DevOps + GLM integration) · Khair (Agent B + backend) · Farah (frontend + reports) · Harry (Agent C + CIDB knowledge base) · Azim (Agent A + document parsing + integration). PM has authority to cut scope at any gate.

| Phase | Days | Theme | Key Deliverables | Owner |
| --- | --- | --- | --- | --- |
| Phase 0 | Days 0–1 | GLM Validation Spike + Foundation | - MANDATORY: Test GLM against 3 real Malaysian construction PDFs — measure field extraction accuracy and latency - MANDATORY: LangGraph hello-world agent A→B state handoff working by end of Day 1 - Docker Compose stack running (FastAPI + Redis + PostgreSQL + MinIO) - Z.AI API key active; pytest configured; GitHub repo with branch protection and conventional commits - Figma wireframes approved by Aliasya (PM) - IF GLM latency >6s or accuracy <70%: hold architecture review before proceeding | All hands |
| Phase 1 | Days 2–4 | Agent A — Document Ingestion | - PDF/DOCX/image upload endpoint live - Agent A extracts ≥10 fields with ≥80% accuracy on 3 test documents - State written to Redis; Agent B can read it (integration test passing) - Frontend upload UI with drag-and-drop and progress indicator complete - Unit tests: test_extract_fields.py covering happy path + scanned PDF fallback | Aliasya / Farah |
| Phase 2 | Days 5–6 | Agent B — Schedule & Cost Monitor | - Milestone update form live; Agent B detects delay/overrun vs baseline - Telegram notification fires within 10s on escalation (phone on stage for demo) - Project health score computed and displayed on dashboard - Unit tests: test_delay_logic.py covering >3 day delay, >8% cost variance edge cases | Khair / Harry |
| Phase 3 | Days 7–9 | Agent C — Permit Compliance (CONDITIONAL) | - CIDB BISQ checklist JSON knowledge base completed and reviewed by Day 7 - Agent C compliance check returns structured pass/fail with compliance score - Permit form auto-fill working on sample project; BM output tested - DAY 9 GO/NO-GO GATE (Aliasya decides): Ship Agent C if checklist accuracy confirmed AND compliance score logic validated. Otherwise cut cleanly — demo proceeds as 3-agent system. - Unit tests: test_compliance_check.py covering complete/incomplete submission packages | Aliasya / Chip |
| Phase 4 | Days 10–11 | Agent D + End-to-End Integration | - PDF report template designed and generating with real project data - XLSX cost tracker producing valid file - All agents wired end-to-end through LangGraph orchestrator - Agent reasoning trace visible in UI (live panel showing which agent is active — P0 demo hook) - Full pipeline integration test passing: upload → A → B → (C if live) → D → PDF download | Farah / Khair |
| Phase 5 | Days 12–13 | Polish + Demo Hardening | - Demo mode with pre-loaded Malaysian construction project data (realistic names, real-looking data) - GLM responses pre-cached for demo scenario (mandatory — eliminates latency risk) - Pre-recorded fallback video of exact demo flow recorded and tested - UI tested at 1080p on projector — colour, font size, and layout verified - Demo run 5+ times by demo lead; timing confirmed <5 minutes - Slide deck finalised; GitHub repo clean — README, no broken references, all tests green - Keep-warm cron job active on Railway/Render | All hands |
| Phase 6 | Day 14 | Submission | - Final deployment verified; public URL live and warm - Slide deck uploaded; submission package complete - Demo script final rehearsal with Q&A practice - Repo final check: tests pass, no dead files, setup is git clone → docker compose up | Chip / All |

## Cut Line (if behind schedule)

Cut features in this exact order — never deviate from it:

| Cut Order | Feature | What to Do Instead | Rule |
| --- | --- | --- | --- |
| 1st | XLSX output | Show cost data as JSON in UI — same data, no file download | Agent D still demos cleanly |
| 2nd | BM language toggle | English-only reports for demo; BM output mentioned as V2 feature | Agent D unaffected |
| 3rd | Telegram notification | Show notification draft message in UI instead of sending — screenshot on slide | Agent B still demos |
| 4th (HARD GATE) | Agent C (Permit Compliance) | If Day 9 go/no-go fails: remove Agent C from demo entirely. Do NOT demo a bad checklist. 3-agent system is still a complete, impressive demo. | NEVER demo a broken Agent C |
| NEVER CUT | Core 3-agent pipeline | Upload → Agent A extract → Agent B flag → Agent D PDF. This is the minimum viable demo. If this does not work, the submission is not ready. | — |

# 11. Five-Minute Demo Script

Rehearse this script 5+ times. Pre-record a backup video of the exact same flow. The demo lead owns this — every other team member focuses on their build task.

| Time | Moment | What to Show + Say |  |
| --- | --- | --- | --- |
| 0:00 | Hook — The Number | Open with: "Every year, Malaysian construction loses RM 5.75 to 9.5 billion — not to bad engineers, but to WhatsApp messages, Excel sheets, and permit resubmissions." Let the number sit for 3 seconds. |  |
| 0:25 | Upload — Agent A fires | Drag a real-looking Malaysian contract PDF into the UI. Agent A spinner shows "Extracting fields…". 15 fields populate instantly. Point: "No manual entry. GLM read the contract." |  |
| 1:10 | Agent trace panel | Point to the live reasoning panel: "You can see Agent A calling GLM right now — classifying this clause as a payment milestone." This proves multi-agent coordination is real, not a mock. |  |
| 1:55 | Delay alert — Agent B fires | Submit a milestone update 5 days late. Agent B flags it. Telegram notification appears on phone on stage within 10 seconds. Point: "The PM didn't ask for this. Buildora sent it." |  |
| 2:40 | Permit check — Agent C fires | Click "Prepare Permit Package." CIDB checklist appears — 3 items red (missing docs). Compliance score: 71%. Point: "Without Buildora, this error surfaces after 6 weeks at the PBT counter." |  |
| 3:25 | Report output — Agent D fires | Click "Generate Report." Branded PDF downloads in <5 seconds. Open it — professional layout, real project data. "This took a PM half a day. Now it's 5 seconds." |  |
| 4:10 | Impact close | Return to slide: RM 4.1B–8.0B GDP uplift potential. "We are not building a demo. We are building the infrastructure for every G7 contractor in Malaysia." |  |
| 4:40 | Close + Q&A | "Buildora. GLM-powered. Malaysia-first. Ready to deploy." Open Q&A — team has prepared answers for all 6 production gap questions. |  |

# 12. Glossary & References

| Term | Definition |
| --- | --- |
| CIDB | Construction Industry Development Board Malaysia — regulates contractor registration and building permits |
| BISQ | CIDB Building Industry Standard Quality system — used for permit compliance checklists |
| PBT | Pihak Berkuasa Tempatan — local authority (e.g. DBKL, MBPJ) that issues development orders |
| BM | Bahasa Malaysia — national language; required on official permit submissions |
| BQ | Bill of Quantities — cost breakdown document standard in Malaysian construction contracts |
| GLM | General Language Model — the Z.AI LLM required by the hackathon |
| LangGraph | Python library for building stateful multi-agent AI graphs |
| Redis | In-memory key-value store used as the shared state layer between agents |
| MinIO | Open-source S3-compatible object storage for uploaded documents |
| DOSM | Department of Statistics Malaysia — source for construction GDP figures |
| G7 | CIDB contractor grade — government-registered contractors eligible for contracts up to RM unlimited |

## Key Data Sources

- DOSM Q3 2024 construction GDP breach RM60B + 14.2% Q1 2025 growth

- McKinsey Global Institute — construction digitalisation benchmarks

- CIDB Construction 4.0 Strategic Plan 2021–2025

- r/malaysia, Lowyat forum, contractor WhatsApp groups — qualitative pain sourcing

- UM Hackathon 2026 Domain 1 brief — AI Agentic Workflow Automation

- LLM Council session — April 2026 (5-advisor evaluation + peer review)

Buildora  ·  UM Hackathon 2026  ·  PRD v2.0  ·  CONFIDENTIAL